HIRE SENSE

AI-Powered Talent Intelligence for Smarter Hiring

A–Z Complete Project Build Guide
From problem definition → product design → AI pipeline → web application → testing → validation → deployment

Purpose of this document This guide converts the existing HireSense concept into a practical build plan for a working MVP. It is intentionally written as an execution document: what to build, in what order, why each component exists, what data flows through it, how to test it, and what evidence should be collected for the final demonstration.

Prepared: 10 September 2026
Target: End-to-end working MVP by 20 November 2026

# 0. Source Basis and Important Scope Rule

The existing HireSense presentation describes the product as an AI-powered talent-intelligence platform focused on faster, fairer, data-driven hiring. It identifies recruiter pain around time-consuming screening, cost, bias/errors and lack of hiring insights, while the job-seeker side includes unclear fit, poor communication and lack of feedback.

The supporting venture roadmap sets the semester goal as a working MVP by 20 November 2026, with customer discovery, an end-to-end prototype, user testing, pilot validation, KPI evidence and a final product demonstration.

The hiring-process document maps the recruitment journey from workforce planning through post-hire evaluation and separately maps job-seeker pain points from career planning through transition to work.

Source-derived vs implementation decisions Facts, targets, terminology and pain points already present in the supplied documents are preserved. Where this guide chooses a specific framework, programming language, database, API structure, model, folder layout or algorithm, that is an implementation recommendation for building the MVP rather than a claim that the source documents already mandated that technology.

| Source | What it contributes |
| --- | --- |
| HireSense.pptx | Problem, users, pain points, solution positioning, current-solution gap, vision and high-level phases. |
| Complete Hiring Process | 20-stage recruiter journey and 19-stage student/job-seeker journey with pain points. |
| Week 2 Venture Roadmap & KPI | Semester goal, milestones, MVP validation targets, KPI baseline/targets and responsible-AI framing. |

# Table of Contents

A. Project Definition

B. Product Scope and MVP

C. User Roles and Personas

D. End-to-End User Journeys

E. Functional Requirements

F. System Architecture

G. Technology Stack

H. Project Setup from Zero

I. Database Design

J. Authentication and Authorization

K. Recruiter Module

L. Candidate Module

M. Resume Processing and AI Extraction

N. Job–Candidate Matching Engine

O. Interview Video and Speech Pipeline

P. Interview / Communication Analysis

Q. Explainable AI Report

R. Candidate Feedback System

S. API Design

T. Frontend Design

U. Testing and Evaluation

V. Responsible AI, Privacy and Security

W. Data and Validation Strategy

X. Deployment and Operations

Y. Project Timeline and Milestones

Z. Final Demo, KPIs and Documentation

Appendix 1 — Suggested Folder Structure

Appendix 2 — Environment Variables

Appendix 3 — MVP Acceptance Checklist

Appendix 4 — What to Build Later

# A. Project Definition

Project name: HireSense.

Core idea: an AI-assisted hiring support platform that converts candidate and job information into structured, explainable insights for recruiter screening and useful interview-performance feedback for candidates.

## Problem

Recruiters spend significant time screening applications and comparing candidates.

Candidate information is distributed across resumes, interviews, assessments and notes.

Manual evaluation can be inconsistent and subjective.

Job seekers often receive little actionable feedback after applications or interviews.

The existing hiring journey contains many disconnected tools rather than one intelligence layer.

## Primary customer and secondary users

Primary customer: recruiters / HR teams and hiring managers.

Secondary user side: final-year students and job seekers.

Enterprise organizations are a future scaling segment rather than the first MVP customer.

## MVP promise

One-sentence MVP promise Give recruiters a structured, explainable view of candidate–job fit and interview evidence, while giving candidates actionable feedback, without allowing the AI to make the final hiring decision.

# B. Product Scope and MVP

## Build now

| Module | MVP requirement | Priority |
| --- | --- | --- |
| Accounts | Register/login and role-based access | P0 |
| Job management | Create, edit and view job requirements | P0 |
| Candidate management | Candidate profile and application record | P0 |
| Resume analysis | Upload PDF, extract text and structured fields | P0 |
| Matching | Job ↔ candidate score with component explanations | P0 |
| Interview input | Upload interview audio/video | P0 |
| Transcription | Convert speech to text | P0 |
| Interview analysis | Analyze communication and answer quality indicators | P0 |
| Recruiter report | Single candidate report combining evidence | P0 |
| Candidate feedback | Strengths and improvement suggestions | P0 |
| Human review | Recruiter can review/override AI output | P0 |
| Testing | Functional, usability and AI evaluation evidence | P0 |

## Do not build in V1

Full ATS replacement.

Automated rejection or hiring decisions.

Automated interview scheduling.

Predictive hiring analytics.

Real-time compensation and competitor intelligence.

Large-scale enterprise integrations.

Emotion detection or personality inference from faces/voices.

Scope control rule If a feature does not help demonstrate resume analysis, candidate–job matching, interview/communication analysis, candidate feedback, or human-reviewed recruiter decision support, it should be deferred unless customer validation proves it is essential.

# C. User Roles and Personas

| Role | Main goal | Key actions | Success measure |
| --- | --- | --- | --- |
| Recruiter / HR | Find relevant candidates faster | Create job, review candidates, inspect evidence, compare and decide | Less manual screening effort + useful candidate shortlist |
| Hiring manager | Make a better-informed decision | Review structured candidate evidence and explanations | Faster, consistent review |
| Job seeker | Understand fit and improve interviews | Create profile, submit resume/video, read feedback | Clearer understanding of strengths and improvement areas |
| Admin | Keep platform safe and operational | Manage users, logs, settings | Secure and stable platform |

## Role permissions

Recruiter: manage own jobs, candidates and reports.

Candidate: manage own profile, submissions and feedback.

Admin: platform-level management.

No user should be able to access another user's private files without authorization.

# D. End-to-End User Journeys

## Recruiter journey

Recruiter Login

↓

Create Job

↓

Enter role, skills, experience and requirements

↓

Receive / add candidate

↓

Resume uploaded

↓

Resume parsing + structured profile

↓

Job–candidate matching

↓

Candidate shortlist / review queue

↓

Interview video/audio uploaded

↓

Speech-to-text

↓

Interview analysis

↓

Unified explainable candidate report

↓

Recruiter reviews evidence

↓

Recruiter chooses: Shortlist / Hold / Reject

## Candidate journey

Candidate Login

↓

Create Profile

↓

Upload Resume

↓

Optional: submit interview video/audio

↓

AI extracts relevant information

↓

Candidate receives fit / interview feedback

↓

Candidate sees strengths + improvement areas

↓

Candidate improves and can submit again

## How the existing 20-stage hiring process maps to V1

| Hiring stage | HireSense V1 response |
| --- | --- |
| Job requirement definition | Structured job requirement form |
| Application management | Candidate/application records |
| Resume screening | AI-assisted resume extraction |
| Candidate matching | Explainable matching engine |
| Initial screening | Interview input + analysis |
| Interview assessment | Structured evidence and communication indicators |
| Candidate comparison | Comparable report fields |
| Decision making | Human recruiter decision with AI support |
| Candidate drop-off | Candidate-facing status/feedback foundation |
| Post-hire evaluation | Deferred to later analytics |

# E. Functional Requirements

| ID | Area | Requirement |
| --- | --- | --- |
| FR-01 | Authentication | Users can register and log in. |
| FR-02 | Roles | System enforces recruiter/candidate/admin permissions. |
| FR-03 | Jobs | Recruiters can create and update job requirements. |
| FR-04 | Candidates | Recruiters can view candidate records associated with their jobs. |
| FR-05 | Resume upload | Candidate/resume PDF can be uploaded securely. |
| FR-06 | Resume extraction | System extracts text and structured candidate attributes. |
| FR-07 | Matching | System produces a job–candidate match score and explanation. |
| FR-08 | Interview upload | System accepts an interview video/audio file. |
| FR-09 | Transcription | System produces a transcript from supported speech. |
| FR-10 | Interview analysis | System produces structured communication/answer indicators. |
| FR-11 | Report | System combines resume, match and interview evidence. |
| FR-12 | Feedback | Candidate can see actionable improvement feedback. |
| FR-13 | Human review | Recruiter can review/override AI outputs. |
| FR-14 | Auditability | AI outputs and decision-related events are logged. |

# F. System Architecture

┌─────────────────────────┐

│       React Frontend     │

│ Recruiter + Candidate UI │

└────────────┬────────────┘

│ HTTPS / JSON

▼

┌─────────────────────────┐

│       FastAPI Backend    │

│ Auth • Jobs • Candidates │

│ Interviews • Reports     │

└───────┬──────────┬───────┘

│          │

┌────────────┘          └─────────────┐

▼                                     ▼

┌─────────────┐                       ┌─────────────┐

│ PostgreSQL  │                       │ File/Object │

│ application │                       │   Storage   │

│    data     │                       │ PDF/Video   │

└─────────────┘                       └──────┬──────┘

│

▼

┌────────────────────────┐

│       AI Pipeline       │

│ Resume → Match → Speech │

│ → Interview → Feedback   │

└────────────────────────┘

## Core design principle

The application layer should orchestrate AI services, but AI outputs must remain traceable to source evidence. The recruiter should be able to see why a score was produced and retain the final decision.

## Processing pattern

Upload → Validate → Store → Queue/Process → Extract → Analyze

→ Save structured result → Generate report → Display → Audit

# G. Technology Stack

| Layer | Recommended choice | Reason |
| --- | --- | --- |
| Frontend | React + Vite | Fast development of dashboards and forms. |
| Styling | CSS / Tailwind CSS | Consistent responsive UI. |
| Backend | Python + FastAPI | Good fit for APIs and Python AI tooling. |
| Database | PostgreSQL | Relational structure for users, jobs, applications and reports. |
| ORM | SQLAlchemy | Database abstraction and migrations. |
| Validation | Pydantic | Typed API request/response validation. |
| Authentication | JWT + password hashing | Simple MVP role-based authentication. |
| File storage | Local storage for development; object storage in deployment | Large PDFs/videos should not live in database rows. |
| Resume parsing | Python PDF extraction + structured NLP/LLM layer | Turns unstructured resume into structured fields. |
| Speech-to-text | Pluggable STT service | Allows local or hosted transcription without redesigning the app. |
| AI analysis | Python service with deterministic metrics + controlled language model layer | Combines measurable signals with explainable text. |
| Testing | Pytest + API tests + frontend tests | Automated regression coverage. |
| Deployment | Docker + managed Postgres + cloud app service | Reproducible deployment. |

# H. Project Setup from Zero

## 1. Install prerequisites

Git

Python 3.11+ recommended

Node.js LTS

npm

PostgreSQL

VS Code or another IDE

Docker Desktop (recommended for reproducible local setup)

## 2. Create repository

mkdir HireSense

cd HireSense

git init

mkdir backend frontend ai docs data

## 3. Create backend

cd backend

python -m venv .venv

# Windows

.venv\Scripts\activate

# macOS / Linux

source .venv/bin/activate

pip install fastapi uvicorn sqlalchemy psycopg2-binary     pydantic pydantic-settings python-multipart     python-jose passlib[bcrypt] pytest

pip freeze > requirements.txt

## 4. Create frontend

cd ../frontend

npm create vite@latest . -- --template react

npm install

npm install axios react-router-dom

npm run dev

## 5. First backend test

# backend/app/main.py

from fastapi import FastAPI

app = FastAPI(title="HireSense API")

@app.get("/health")

def health():

return {"status": "ok"}

uvicorn app.main:app --reload

## 6. Git discipline

git add .

git commit -m "Initial HireSense project structure"

Build rule Do not start by training a complex model. First make the application flow work with mock/deterministic outputs. Then replace each mock component with a real AI component one at a time.

# I. Database Design

## Core entities

| Table | Important fields |
| --- | --- |
| users | id, name, email, password_hash, role, created_at |
| jobs | id, recruiter_id, title, description, experience, status, created_at |
| job_requirements | id, job_id, skill, required_level, weight |
| candidates | id, user_id, profile_json, resume_file_id, created_at |
| applications | id, job_id, candidate_id, status, created_at |
| interviews | id, application_id, media_file_id, transcript, status |
| resume_analyses | id, candidate_id, extracted_json, model_version, created_at |
| match_scores | id, application_id, overall_score, component_scores_json, explanation |
| interview_analyses | id, interview_id, metrics_json, strengths_json, improvements_json |
| reports | id, application_id, report_json, generated_at |
| feedback | id, candidate_id, report_id, viewed_at |
| audit_logs | id, user_id, action, object_type, object_id, metadata, created_at |

## Relationship overview

User (Recruiter) 1 ──── * Job

User (Candidate) 1 ──── 1 Candidate

Job 1 ──── * Application

Candidate 1 ──── * Application

Application 1 ──── 1 Interview

Application 1 ──── 1 MatchScore

Application 1 ──── 1 Report

Interview 1 ──── 1 InterviewAnalysis

# J. Authentication and Authorization

## Authentication flow

Register

↓

Hash password

↓

Save user

↓

Login

↓

Verify password

↓

Issue access token

↓

Frontend stores token securely

↓

API validates token on protected routes

## Authorization rules

A recruiter can access only jobs and candidate/application records they are authorized to access.

A candidate can access only their own profile, submissions and feedback.

Admin access is separate and should be logged.

Every file download should check ownership/authorization before returning the file.

## Security minimums

Hash passwords; never store plaintext passwords.

Validate file type and file size.

Do not trust filenames supplied by users.

Use HTTPS in deployment.

Use environment variables for secrets.

Log security-relevant events without storing unnecessary sensitive content.

# K. Recruiter Module

## Recruiter screens

Recruiter dashboard

Create job

Job detail

Candidate/application list

Candidate report

Candidate comparison

Decision/review panel

## Create job form

| Field | Example | Use in matching |
| --- | --- | --- |
| Role title | Python Developer | Role context |
| Description | Build backend APIs... | Semantic context |
| Required skills | Python, FastAPI, SQL | High-weight criteria |
| Preferred skills | Docker, Git | Lower-weight criteria |
| Experience | 0–2 years | Experience component |
| Education | Optional | Only if genuinely job-relevant |

## Candidate list

Show candidate name, application status and match score.

Allow filtering by status and minimum score.

Do not present score as an automatic hiring decision.

Provide a direct link to the evidence/report.

# L. Candidate Module

## Candidate screens

Candidate dashboard

Profile

Resume upload

Application status

Interview submission

Interview feedback

Improvement history

## Candidate feedback philosophy

Feedback should describe observable evidence and actionable improvement, not label the candidate's personality or employability as a fixed trait.

| Good feedback | Avoid |
| --- | --- |
| “Your answer was relevant but could be more structured.” | “You are not confident.” |
| “You used repeated filler words in several answers.” | “You have poor communication.” |
| “Mention the problem, your action and the result.” | “You are not leadership material.” |

# M. Resume Processing and AI Extraction

## Pipeline

PDF upload

↓

File validation

↓

Text extraction

↓

Text cleaning

↓

Section detection

↓

Structured extraction

↓

Normalization

↓

Store candidate profile

## Suggested structured output

{

"name": "...",

"email": "...",

"education": [...],

"skills": [...],

"experience": [...],

"projects": [...],

"certifications": [...],

"links": [...],

"raw_text": "..."

}

## Extraction strategy

Use deterministic PDF text extraction first.

Identify common sections such as Skills, Education, Experience and Projects.

Normalize skill names to a controlled vocabulary where possible.

Use an AI/LLM layer only for ambiguous semantic extraction.

Store the extracted structure and model/version metadata.

Never invent experience or skills that are not supported by the resume.

## Resume quality checks

Unreadable or image-only PDF → flag for OCR or manual review.

Missing name/email → allow candidate to correct profile.

Duplicate resume → detect using file hash where appropriate.

Very short resume → do not automatically classify as low quality; mark incomplete evidence.

# N. Job–Candidate Matching Engine

## Objective

The matching engine should answer: “How closely does the candidate evidence match the requirements defined for this job?” It should not answer: “Should this person be hired?”

## Recommended scoring structure

Overall Match =

0.45 × Skills Match

+ 0.20 × Experience Match

+ 0.20 × Project / Evidence Relevance

+ 0.15 × Requirement Coverage

Weights are implementation defaults The supplied documents do not specify these exact weights. Treat them as starting values to validate with users and revise after testing.

## Skills matching

Normalize synonyms where defensible (e.g., JavaScript ↔ JS).

Separate required and preferred skills.

Use exact/normalized matching for clear skills.

Use semantic similarity for descriptions and projects.

Show matched, partially matched and missing requirements.

## Explainability

Candidate: C-001

Overall: 86

Skills: 90

+ Python

+ FastAPI

+ SQL

- Git evidence limited

Experience: 80

+ 1 year relevant work

- Production experience unclear

Projects: 88

+ API project

+ ML project

Requirement coverage: 85

## Avoiding score traps

Do not let keyword count alone determine suitability.

Do not infer protected attributes.

Do not use name, gender, photo or other irrelevant personal signals for ranking.

Always show evidence behind a score.

Allow recruiter override and record that override.

# O. Interview Video and Speech Pipeline

## Media pipeline

Video / Audio upload

↓

File validation

↓

Store original

↓

Extract audio if video

↓

Speech-to-text

↓

Timestamped transcript

↓

Question/answer segmentation

↓

Communication metrics

↓

Answer-quality analysis

↓

Interview report

## Technical processing

Validate supported formats and maximum size.

Extract audio using a media processing utility.

Run speech-to-text using a pluggable provider.

Preserve timestamps when available.

Store transcript separately from the media file.

Record transcription/model version for reproducibility.

## Question-answer segmentation

For the MVP, the cleanest design is to store interview questions explicitly. If the recruiter creates five questions, the candidate answers those five questions. This makes answer relevance and structure much easier to evaluate than trying to infer every question from an arbitrary conversation.

# P. Interview / Communication Analysis

## Metrics we can responsibly measure

| Metric | How to calculate | Use |
| --- | --- | --- |
| Word count | Transcript token/word count | Descriptive |
| Filler count | Count configured filler terms | Coaching |
| Filler rate | Filler words / total words | Coaching |
| Speaking rate | Words per minute from timestamps | Coaching |
| Pause indicators | Timestamp gaps above threshold | Coaching |
| Answer relevance | Semantic similarity / rubric-based analysis | Interview evidence |
| Answer structure | Rubric for problem → action → result or question-specific structure | Coaching |
| Technical coverage | Presence of expected concepts for the question | Role-specific evidence |

## Example output

Interview Summary

-----------------

Relevance: High

Structure: Medium

Filler rate: 8.7%

Speaking rate: 142 wpm

Long pauses: 4

Strengths

- Answer stayed on topic.

- Technical concepts were explained correctly.

Improve

- Reduce repeated filler words.

- Use a clearer problem → action → result structure.

- Give the result/conclusion earlier.

Important boundary Do not claim that voice, facial expression or appearance reveals a candidate's personality, mental state, honesty, or suitability. For the MVP, keep analysis tied to observable communication and answer content.

# Q. Explainable AI Candidate Report

## Report sections

Candidate overview

Job applied for

Resume evidence

Skills match

Experience match

Project relevance

Interview analysis

Strengths

Areas to review

Evidence / rationale

Human reviewer notes

Final recruiter action

## Report JSON

{

"overall_score": 86,

"components": {

"skills": 90,

"experience": 80,

"projects": 88,

"requirements": 85,

"interview": 82

},

"evidence": [

"Python listed in skills",

"FastAPI project described",

"Relevant experience: 1 year"

],

"strengths": [...],

"improvements": [...],

"limitations": [

"AI output is decision support only"

],

"model_version": "..."

}

## UI rule

Every major score should have a visible explanation or evidence link. A score without context creates over-reliance and makes debugging difficult.

# R. Candidate Feedback System

## Feedback structure

What went well

↓

What can improve

↓

Why it matters

↓

Specific next action

↓

Optional practice suggestion

| Area | Example |
| --- | --- |
| Strength | Your answer directly addressed the question. |
| Issue | The answer repeated filler words. |
| Reason | Repeated fillers can make the response less concise. |
| Action | Pause for one second before answering and structure the response. |

## Feedback history

Store feedback by interview attempt so the candidate can compare later attempts. This creates a measurable improvement loop without turning the system into a psychological assessment tool.

# S. API Design

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /auth/register | Create account |
| POST | /auth/login | Login |
| GET | /me | Current user |
| POST | /jobs | Create job |
| GET | /jobs | Recruiter's jobs |
| GET | /jobs/{id} | Job detail |
| POST | /candidates/resume | Upload/process resume |
| GET | /candidates/{id} | Candidate profile |
| POST | /applications | Apply/add candidate |
| GET | /jobs/{id}/applications | Applications for job |
| POST | /interviews/upload | Upload interview |
| GET | /interviews/{id} | Interview status |
| GET | /applications/{id}/report | Unified report |
| POST | /applications/{id}/decision | Human reviewer action |
| GET | /candidates/me/feedback | Candidate feedback |

## Example API response

GET /applications/123/report

{

"application_id": 123,

"candidate": {...},

"job": {...},

"match": {...},

"interview": {...},

"feedback": {...},

"human_review": {

"status": "pending"

}

}

# T. Frontend Design

## Navigation

Recruiter:

Dashboard → Jobs → Job Detail → Candidates → Candidate Report → Review

Candidate:

Dashboard → Profile → Applications → Interview → Feedback

## Design principles

Show the most important evidence first.

Use clear labels instead of unexplained AI terminology.

Make status and next action obvious.

Keep recruiter and candidate experiences separate.

Use responsive layouts.

Never visually imply that an AI score is a final decision.

## Recommended recruiter dashboard cards

| Card | Content |
| --- | --- |
| Open Jobs | Number of active jobs |
| Applications | Total applications |
| Needs Review | Candidates awaiting human review |
| Average Match | Descriptive aggregate, not a hiring recommendation |
| Interview Pending | Applications awaiting interview analysis |

# U. Testing and Evaluation

## 1. Functional testing

| Area | Test |
| --- | --- |
| Auth | Valid login, invalid password, unauthorized access |
| Jobs | Create/update/view job |
| Resume | Valid PDF, invalid file, large file, unreadable file |
| Matching | Known high/medium/low match examples |
| Interview | Valid media, invalid media, processing failure |
| Reports | Correct data aggregation |
| Permissions | Recruiter cannot access unrelated candidate records |
| Feedback | Candidate sees only own feedback |

## 2. AI evaluation

Create a labeled test set rather than testing only on examples chosen after seeing the AI output. The roadmap targets 50+ AI analysis test cases and 30+ human-vs-AI comparison cases; these should become measurable evidence before the final demo.

| Evaluation | Dataset | Metric examples |
| --- | --- | --- |
| Resume extraction | 50+ resumes | Field accuracy / missing-field rate |
| Matching | 30+ human-reviewed cases | Agreement, precision/recall where labels are appropriate |
| Transcription | Representative interview samples | Word error rate or transcription error analysis |
| Interview analysis | Human-rated sample | Human–AI agreement / rubric agreement |
| Feedback quality | Target-user review | Useful / not useful rating |

## 3. Usability testing

Use the roadmap target of at least 10 users for initial prototype testing and 15+ target users for pilot validation. Record task completion, confusion points, perceived usefulness and concrete improvement requests.

## 4. Regression testing

Every time a parser, prompt, scoring weight or model changes, rerun the fixed evaluation set. Store model version, prompt version and test results.

# V. Responsible AI, Privacy and Security

## Human-in-the-loop

HireSense should be positioned as decision support. The recruiter/user retains the final hiring decision. The system should not automatically reject or hire a candidate based solely on an AI score.

## Fairness safeguards

Do not use protected/sensitive attributes as ranking features.

Do not use profile photos or names as a proxy for suitability.

Do not infer sensitive traits from voice/video.

Use job-relevant evidence only.

Provide explanations and evidence for important outputs.

Test for systematic differences across appropriate evaluation groups where legally and ethically permitted.

## Privacy

Collect only data required for the product.

Inform users why resume/interview data is processed.

Restrict access by role and ownership.

Encrypt data in transit and use secure storage in deployment.

Define retention/deletion rules for resumes and interview media.

Avoid logging raw sensitive documents or transcripts unnecessarily.

## AI limitations

AI can misunderstand resumes or speech.

Speech recognition can contain errors.

Scores are sensitive to job requirements and scoring design.

Feedback can be wrong or incomplete.

AI should not be presented as objective truth.

Product wording to use “AI-assisted insight” and “decision support” are safer and more accurate than “AI decides who gets hired.”

# W. Data and Validation Strategy

## Data needed

| Data | Purpose | How to obtain |
| --- | --- | --- |
| Sample resumes | Extraction + matching tests | Consent-based samples / synthetic or public datasets where permitted |
| Job descriptions | Requirement parsing + matching | Real or synthetic role descriptions |
| Interview recordings | Speech/transcription/analysis testing | Consent-based recordings |
| Human ratings | Evaluation reference | Recruiters / trained evaluators |
| User feedback | Usability/value validation | Structured interviews and pilot testing |

## Customer discovery

The venture roadmap identifies customer validation as an immediate bottleneck and targets at least 20 relevant interviews/responses across recruiters and final-year students/job seekers. The interview protocol should test the problem before pitching the solution too aggressively.

## Interview questions — recruiter

How many applications do you typically screen for one role?

Which part of screening takes the most time?

What information do you wish you had before the first interview?

How do you currently compare candidates?

What makes you distrust an AI screening system?

What would make an AI report useful enough to pay for?

## Interview questions — job seeker

What happens after you submit an application?

Where do you struggle most during interviews?

What feedback do you currently receive?

Would you use an interview-analysis tool before a real interview?

Which feedback would actually help you improve?

## Evidence log

Validation ID | User type | Date | Hypothesis | Evidence | Decision

V-001         | Recruiter | ...  | Screening is time-consuming | ... | Keep / change

V-002         | Student   | ...  | Feedback is valuable       | ... | Keep / change

# X. Deployment and Operations

## Local → staging → production

Developer laptop

↓

Git repository

↓

CI checks

↓

Staging environment

↓

User testing

↓

Production / demo deployment

## Docker services

services:

frontend

backend

postgres

worker

object-storage (development option)

## Background jobs

Video transcription and AI analysis can take longer than a normal API request. Use a background worker or job queue for media processing. The API should return a processing status rather than blocking the browser.

uploaded

↓

queued

↓

processing

↓

completed

↓

report_ready

or

failed

## Monitoring

API error rate

AI processing failures

Average processing time

Upload failures

Database health

Background-job queue failures

User-reported incorrect AI output

# Y. Project Timeline and Milestones

The supplied roadmap targets 20 November 2026 for the working MVP and final demonstration. The schedule below preserves that target while translating it into engineering work.

| Date | Milestone | Engineering deliverable |
| --- | --- | --- |
| By 13 Sep | Requirements + journeys | Frozen MVP specification and architecture |
| 14–20 Sep | Foundation | Repo, backend, frontend, database, auth |
| 21–27 Sep | Recruiter workflow | Jobs, applications, candidate list |
| 28 Sep–4 Oct | First end-to-end prototype | Resume → candidate profile → basic report |
| 5–11 Oct | Matching | Scoring + explanation + recruiter report |
| 12–18 Oct | Interview pipeline | Upload → transcription → analysis |
| 19–25 Oct | Candidate feedback | Feedback UI + history + human review |
| 26–31 Oct | Testing round 1 | Fix high-priority issues |
| 1–10 Nov | Pilot validation | 15+ target users and structured evidence |
| 11–15 Nov | KPI/evidence freeze | Results, screenshots, evaluation tables |
| 16–20 Nov | Final demo | Deployment-ready MVP + pitch/demo package |

## Weekly engineering rhythm

Day 1: plan and define acceptance criteria.

Days 2–4: implement.

Day 5: test and fix.

Day 6: demo internally and document.

Day 7: review metrics and decide next scope.

# Z. Final Demo, KPIs and Documentation

## Final demo script

Recruiter logs in.

Recruiter creates a Python Developer job with required skills.

Candidate profile is added through a resume.

System parses the resume and displays structured candidate information.

System calculates job–candidate match with evidence.

Interview video/audio is uploaded.

System shows processing status and transcript.

Interview analysis displays communication and answer-quality indicators.

Unified candidate report combines resume + match + interview evidence.

Recruiter reviews the report and makes a human decision.

Candidate logs in and sees actionable feedback.

Show evaluation dashboard with AI test results and user validation evidence.

## Core KPI dashboard

| KPI | Baseline | Target from roadmap | What to update |
| --- | --- | --- | --- |
| Customer interviews | 0 | 20+ | Completed interviews/responses |
| Prototype iterations | 0 | 2+ | Distinct tested versions |
| User tests | 0 | 10+ | Users completing test tasks |
| Pilot users | 0 | 15+ | Structured pilot participants |
| AI analysis test cases | 0 | 50+ | Completed evaluation cases |
| Human-vs-AI comparison | 0 | 30+ | Cases with reference ratings |
| Revenue | ₹0 | N/A for MVP validation | Actual revenue only |
| Partnerships | 0 | N/A | Actual partnerships only |

## Documentation to submit

Product requirements document

System architecture

Database schema / ER diagram

API documentation

AI pipeline description

Evaluation methodology and results

Responsible-AI and privacy notes

User-testing findings

KPI dashboard

Deployment instructions

Known limitations

Final presentation and demo script

# Appendix 1 — Suggested Folder Structure

HireSense/

│

├── backend/

│   ├── app/

│   │   ├── main.py

│   │   ├── config.py

│   │   ├── database.py

│   │   ├── dependencies.py

│   │   ├── models/

│   │   ├── schemas/

│   │   ├── routes/

│   │   │   ├── auth.py

│   │   │   ├── jobs.py

│   │   │   ├── candidates.py

│   │   │   ├── applications.py

│   │   │   ├── interviews.py

│   │   │   └── reports.py

│   │   ├── services/

│   │   │   ├── resume_service.py

│   │   │   ├── matching_service.py

│   │   │   ├── transcription_service.py

│   │   │   ├── interview_service.py

│   │   │   └── feedback_service.py

│   │   └── tests/

│   └── requirements.txt

│

├── frontend/

│   ├── src/

│   │   ├── components/

│   │   ├── pages/

│   │   ├── services/

│   │   ├── hooks/

│   │   └── App.jsx

│   └── package.json

│

├── ai/

│   ├── resume/

│   ├── matching/

│   ├── speech/

│   ├── interview/

│   └── evaluation/

│

├── data/

│   ├── resumes/

│   ├── interviews/

│   └── test_cases/

│

├── docs/

│   ├── architecture/

│   ├── api/

│   ├── evaluation/

│   └── validation/

│

├── docker-compose.yml

└── README.md

# Appendix 2 — Environment Variables

# Backend

DATABASE_URL=postgresql://...

JWT_SECRET=...

UPLOAD_DIR=./data/uploads

# AI services

STT_PROVIDER=...

STT_API_KEY=...

LLM_PROVIDER=...

LLM_API_KEY=...

# Frontend

VITE_API_BASE_URL=http://localhost:8000

Secret-management rule Never commit real API keys, database passwords or JWT secrets into Git. Commit a .env.example file instead.

# Appendix 3 — MVP Acceptance Checklist

☐ User can register and log in.

☐ Recruiter and candidate roles are enforced.

☐ Recruiter can create a job.

☐ Candidate/resume can be uploaded.

☐ Resume is converted into structured data.

☐ Candidate can be associated with a job/application.

☐ Match score is produced.

☐ Match score has evidence/explanation.

☐ Interview audio/video can be uploaded.

☐ Transcription completes or fails gracefully.

☐ Interview analysis produces structured metrics.

☐ Unified candidate report is visible to recruiter.

☐ Candidate feedback is visible to candidate.

☐ Recruiter can record a human decision.

☐ AI does not automatically hire/reject.

☐ Sensitive attributes are excluded from ranking.

☐ Audit logs exist for important actions.

☐ At least 10 users complete initial usability testing.

☐ At least 15 users participate in pilot validation.

☐ 50+ AI test cases are evaluated.

☐ 30+ human-vs-AI comparison cases are evaluated.

☐ Known limitations are documented.

☐ Demo environment is deployable and reproducible.

# Appendix 4 — What to Build Later

| Phase | Feature | Why later |
| --- | --- | --- |
| Phase 2 | Automated interview scheduling | Requires calendar integration, availability logic and more operational complexity. |
| Phase 2 | Talent intelligence dashboards | Needs reliable external/market data and stronger validation. |
| Phase 3 | Predictive hiring analytics | Requires longitudinal hiring/outcome data and careful governance. |
| Later | Enterprise integrations | Requires security, SSO, permissions and integration maintenance. |
| Later | Advanced ATS features | Large scope; not necessary to prove the core intelligence layer. |

# Appendix 5 — Exact Build Order for the Team

Freeze requirements and acceptance criteria.

Create Git repository and branch strategy.

Set up React frontend.

Set up FastAPI backend.

Set up PostgreSQL and migrations.

Implement authentication and role permissions.

Implement recruiter job CRUD.

Implement candidate profile and application CRUD.

Implement secure resume upload.

Implement resume text extraction.

Implement structured resume extraction.

Implement job requirement normalization.

Implement first deterministic matching engine.

Implement explainable match report.

Implement interview upload and processing status.

Implement audio extraction/transcription adapter.

Implement transcript storage.

Implement deterministic communication metrics.

Implement question-specific answer analysis.

Implement unified candidate report.

Implement candidate feedback UI.

Implement recruiter human-review action.

Add audit logging.

Build evaluation dataset.

Run AI evaluation.

Run usability testing.

Fix high-priority issues.

Run pilot validation.

Freeze KPI evidence.

Deploy demo version.

Prepare final presentation and live demo.

# Appendix 6 — Team Work Split

| Workstream | Primary responsibility | Outputs |
| --- | --- | --- |
| Product / validation | Requirements + customer interviews | Personas, journeys, hypotheses, validation evidence |
| Frontend | React application | Recruiter/candidate dashboards and report UI |
| Backend | FastAPI + DB | Auth, jobs, applications, files, reports, APIs |
| AI/ML | Resume, matching, speech, interview analysis | Models/services, prompts, scoring and evaluation |
| QA / Responsible AI | Testing + risk review | Test cases, fairness/privacy checks, KPI evidence |

If the team is small, one person can own multiple streams, but every stream should have a named owner and a documented acceptance criterion.

# Appendix 7 — Final Mental Model

HIRE SENSE

│

┌──────────┴──────────┐

│                     │

RECRUITER             CANDIDATE

│                     │

Job needs             Profile

│                     │

└──────────┬──────────┘

│

AI PIPELINE

│

┌───────────────┼────────────────┐

│               │                │

RESUME          MATCHING         INTERVIEW

ANALYSIS         ENGINE           ANALYSIS

│               │                │

└───────────────┼────────────────┘

│

EXPLAINABLE REPORT

│

HUMAN REVIEW

│

FINAL DECISION

│

CANDIDATE FEEDBACK

│

IMPROVEMENT LOOP

Bottom line Build the product in layers. First make the workflow work. Then make the AI useful. Then measure whether the AI is reliable. Finally validate whether real users actually want it. A smaller, tested and explainable HireSense MVP is stronger than a large platform with unverified AI claims.

# Source Notes

The project framing in this guide is grounded in the supplied HireSense presentation and the two supporting project documents. The presentation identifies the hiring problem, target users, current-solution gap, proposed AI-assisted solution and high-level roadmap. The hiring-process document supplies the detailed recruiter and job-seeker journey pain points. The venture roadmap supplies the semester goal, milestone dates, KPI targets and responsible-AI framing.

For implementation-specific choices—such as React, FastAPI, PostgreSQL, JWT, folder structure, API endpoint names, score weights and testing libraries—this document provides recommended engineering choices, not source-quoted requirements.